WealthSphere

Updated Implementation Plan v3.0

Based on Actual Codebase Audit — IDBI Innovate 2026

Kranti Dhanawade  |  GSMCOE Balewadi, Pune  |  Problem Statement 1

# 1. Codebase Audit — What You Have Built

This plan is based on a full read of your uploaded project zip. The following is an accurate status of every component and page.

## 1.1 Infrastructure — Complete ✅

- React + Vite + Tailwind CSS v4 — fully configured

- React Router v6 — all routes defined and working

- ThemeContext + PrivacyContext — global state in place

- react-hot-toast — toast notifications wired everywhere

- IBM Plex Mono via font-number CSS class — applied throughout

- Market ticker bar — live scrolling NIFTY/SENSEX/GOLD/USD data

- Sidebar with Core Engine + Wealth Services sections

- Auth guard — redirects to Landing if not logged in

- localStorage auth persistence — survives page refresh

- LoadingSpinner + ErrorBoundary + FadeIn — all in place

- MaskedAmount component — privacy mode masks all ₹ values

- Node.js backend with Express — running on port 5000

- Claude API route (/api/advisor) — working integration

- Custom scrollbars — thin, styled in index.css

## 1.2 Pages Status

| Page / Component | Route | Status | Notes |
| --- | --- | --- | --- |
| Landing Page | / | ✅ Complete | Hero, features, CTA — good |
| Login Page | /login | ✅ Complete | Form, auth, redirect working |
| SignUp Page | /signup | ✅ Complete | Form built |
| Dashboard | /dashboard | ✅ Good | NetWorth, TrendChart, Insights, Cashflow — solid |
| Spending Page | /spending | ✅ Good | Donut + Bar chart + Transactions |
| Investment Page | /investments | ⚠ Partial | Holdings table hardcodes 12.5% XIRR for all rows |
| Goal Tracker | /goals | ✅ Good | Goals grid + SIP calc + Quick Add Funds |
| Risk Assessment | /assessment | ✅ Complete | Full 5-question quiz with result — best page |
| User Profile | /profile | ⚠ Partial | Basic info only, no preferences section |
| Tax Center | /tax-center | ✅ Good | Tax summary + doc downloads |
| Document Vault | /documents | ✅ Good | 4 docs, upload button with toast |
| Market Insights | /insights | ⚠ Partial | Only 3 indices + 4 news items — sparse |
| Advisor Connect | /advisor | ✅ Good | Vikram Singh advisor card + booking |
| Avatar Assistant | Global | ✅ Complete | Aria — floating AI chat, voice input, context-aware |
| AIAdvisor Component | Embedded | ⚠ Issue | Standalone component — NOT used on any page |
| AvatarVisual | Inside Avatar | ✅ Complete | SVG avatar animation |
| NotificationCenter | Navbar | ✅ Complete | Bell dropdown with notifications |
| SettingsModal | Sidebar | ✅ Complete | Settings panel |
| HelpCenterModal | Sidebar | ✅ Complete | Help panel |
| WealthScoreWidget | Dashboard | ✅ Complete | Health score ring chart |
| PredictiveCashflowChart | Dashboard | ✅ Complete | Cashflow prediction |
| PortfolioSimulator | Investments | ✅ Complete | Simulation tool |
| SIPCalculator | Goals | ✅ Complete | SIP planner with chart |

# 2. Bugs & Issues to Fix (Priority Order)

## 2.1 Critical — Fix Before Submission

| # | Issue | File | Fix |
| --- | --- | --- | --- |
| 1 | Investment page hardcodes '+12.5%' XIRR for all holdings — all rows look identical | InvestmentPage.jsx | Add xirr field to each portfolio item in mockData.js with different values per asset |
| 2 | AIAdvisor.jsx component exists but is never used on any page — dead code | AIAdvisor.jsx | Remove file OR integrate it into AdvisorConnect page as the main chat interface |
| 3 | mockData.js missing: insights array, trendData forecast, spending.total field | mockData.js | Add insights[], spending.total, and 6-month forecast data points |
| 4 | Avatar Assistant Aria is floating over all pages but has no dedicated page — judges may miss it | App.jsx | Add /advisor-ai route that opens Aria full-screen, link it from AdvisorConnect page |
| 5 | GoalTracker 'Speak to Advisor' button uses window.location.href — breaks React Router | GoalTracker.jsx | Replace with useNavigate hook |
| 6 | SpendingPage missing header summary cards (total spend, budget, remaining) | SpendingPage.jsx | Add 3 summary cards at top before the charts |
| 7 | mockData.user.riskProfile is undefined — RiskAssessment page has conditional on it but it's never set | mockData.js | Add riskProfile: 'Moderate' to mockData.user |

## 2.2 Important — Fix If Time Allows

- Market Insights page only has 4 news items — add 6-8 more for a fuller page

- UserProfile page missing Preferences section (theme toggle, privacy toggle, notifications)

- Investment holdings table shows identical invested/current values — add realistic spread

- No transactions page linked from navbar — TransactionHistory only appears inside SpendingPage

- RiskAssessment split layout (left quiz + right context panel) not implemented — currently just centered card

- mockData transactions use Math.random() — amounts and dates change on every render, causing flicker

## 2.3 Minor Polish

- Landing page uses gradient text (text-transparent bg-clip-text) — acceptable for landing, not for dashboard

- Some pages still have p-4 md:p-8 wrapper that creates inconsistent padding vs other pages

- GoalTracker Smart Insights widget uses gradient background (from-blue-50 to-indigo-50) — replace with solid card

- AdvisorConnect uses a real external avatar image (pravatar.cc) — may fail offline, use initials instead

# 3. mockData.js — Complete Updated Schema

Replace your current mockData.js with this complete version that fixes all missing fields:

export const mockData = {

user: {

name: 'Kranti Dhanawade',

accountType: 'Premium Wealth',

customerId: 'IDBI-2024-8821',

riskProfile: 'Moderate',           // ADD THIS

lastLogin: '2026-06-26T10:00:00Z',

email: 'kranti.d@idbi.com',        // ADD THIS

phone: '+91 89992 06373',           // ADD THIS

},

netWorth: { total: 2500000, currency: 'INR', monthlyChange: 5.2 },

savings: {

total: 500000,

accounts: [

{ id: 'SAV-001', type: 'Regular Savings', balance: 150000 },

{ id: 'SAV-002', type: 'High Yield Savings', balance: 350000 }

]

},

investments: {

total: 1800000,

returns: 12.5,

portfolio: [

{ id: 'INV-001', type: 'Mutual Funds', invested: 900000, amount: 1000000, xirr: 14.2 },

{ id: 'INV-002', type: 'Fixed Deposits', invested: 470000, amount: 500000, xirr: 7.1 },

{ id: 'INV-003', type: 'Direct Equity', invested: 240000, amount: 300000, xirr: 22.8 },

]

},

spending: {

total: 45000,                      // ADD THIS — SpendingCard needs it

monthlyTotal: 45000,

budget: 55000,                     // ADD THIS

categories: [

{ name: 'Housing & EMIs', amount: 18000, icon: 'home', color: '#0A2540' },

{ name: 'Food & Dining', amount: 9500, icon: 'utensils', color: '#00796B' },

{ name: 'Transport', amount: 4200, icon: 'car', color: '#1565C0' },

{ name: 'Healthcare', amount: 2800, icon: 'heart', color: '#C62828' },

{ name: 'Entertainment', amount: 3100, icon: 'film', color: '#E65100' },

{ name: 'Utilities', amount: 7400, icon: 'zap', color: '#6B7280' },

],

comparison: [ /* keep existing */ ]

},

insights: [                           // ADD THIS ENTIRE ARRAY

{ id: 1, type: 'warning', icon: '⚠', text: 'Dining spend up 42% vs last month — ₹9,500 vs ₹6,700', action: 'View Spending', link: '/spending' },

{ id: 2, type: 'opportunity', icon: '💡', text: 'FD of ₹3,00,000 matures in 7 days — reinvest at 7.2%', action: 'View', link: '/investments' },

{ id: 3, type: 'success', icon: '✓', text: 'You saved 18% of income this month — above 15% target', action: 'View Goals', link: '/goals' },

{ id: 4, type: 'alert', icon: '🔔', text: 'SIP of ₹5,000 due in 3 days — ensure sufficient balance', action: 'Plan', link: '/goals' },

{ id: 5, type: 'tip', icon: '📈', text: 'Direct MF switch could save ₹1,200/yr in expense ratio', action: 'Learn', link: '/investments' },

],

// Keep goals, transactions, trendData as-is

// Fix transactions to use seeded random (no flicker):

transactions: [

{ id: 'TXN-1001', date: '2026-06-27', description: 'Swiggy Order', category: 'Food & Dining', amount: 485, type: 'debit' },

{ id: 'TXN-1002', date: '2026-06-26', description: 'Salary Credit', category: 'Income', amount: 110000, type: 'credit' },

{ id: 'TXN-1003', date: '2026-06-25', description: 'HDFC SIP Debit', category: 'Investment', amount: 5000, type: 'debit' },

{ id: 'TXN-1004', date: '2026-06-24', description: 'Electricity Bill', category: 'Utilities', amount: 1840, type: 'debit' },

{ id: 'TXN-1005', date: '2026-06-23', description: 'Amazon Order', category: 'Shopping', amount: 2199, type: 'debit' },

{ id: 'TXN-1006', date: '2026-06-22', description: 'IDBI FD Interest', category: 'Income', amount: 1775, type: 'credit' },

{ id: 'TXN-1007', date: '2026-06-21', description: 'Uber Ride', category: 'Transport', amount: 342, type: 'debit' },

{ id: 'TXN-1008', date: '2026-06-20', description: 'Netflix Subscription', category: 'Entertainment', amount: 649, type: 'debit' },

{ id: 'TXN-1009', date: '2026-06-19', description: 'Apollo Pharmacy', category: 'Healthcare', amount: 1230, type: 'debit' },

{ id: 'TXN-1010', date: '2026-06-18', description: 'Shell Petrol', category: 'Transport', amount: 2800, type: 'debit' },

// ... add 40 more hardcoded rows

],

};

# 4. Features Still to Build

## 4.1 Risk Assessment — Split Layout (High Priority)

Your current Risk Assessment page works correctly but the quiz card floats in empty whitespace. Implement the split layout:

- Left panel (flex: 1): existing quiz content — question + options + progress bar + back/next buttons

- Right panel (320px fixed): context sidebar with 4 sections:

- Section 1 — Current profile badge (updates live as quiz completes)

- Section 2 — Progress dots (5 numbered circles, clickable)

- Section 3 — Risk profiles explained (Conservative / Moderate / Aggressive cards)

- Section 4 — What happens after assessment (3 outcome items)

- Right panel background: bg-[#0A111A], left border: border-l border-white/5

- The quiz logic is already perfect — only the layout needs updating

## 4.2 Spending Page — Summary Cards (High Priority)

Add 3 summary cards at the top of SpendingPage before the charts:

- Card 1: Total Spend ₹45,000 | Budget ₹55,000 | progress bar (82% used, amber warning)

- Card 2: vs Last Month delta — ₹3,000 less than May 2026 (show in green)

- Card 3: Largest Category — Housing & EMIs ₹18,000 (40% of total)

## 4.3 Market Insights — Expand Content (Medium Priority)

The page currently has 3 indices and 4 news items. Add:

- Sector performance grid: IT (+2.1%), Banking (-0.3%), Pharma (+1.4%), Auto (+0.8%), FMCG (+0.2%)

- Expand news to 8 items (add 4 more realistic headlines)

- Add a 'Market Summary' card: Advances 1,842 | Declines 982 | Unchanged 127

- Add a quick 'Indices Chart' — simple bar chart showing 5-day performance

## 4.4 User Profile — Preferences Section (Medium Priority)

Add a third card below Personal Information and Account Details:

- Preferences card (full width): Theme toggle (synced with navbar), Privacy Mode toggle (synced with eye button), Notification toggle

- Each toggle is a real functional switch — not decorative

- 'Save Preferences' button shows success toast

## 4.5 AdvisorConnect — Integrate AI Chat (Medium Priority)

The AIAdvisor.jsx component exists but is unused. Add it to AdvisorConnect page:

- Layout: Left column (advisor card + booking — existing) | Right column (AIAdvisor chat)

- This gives the page two value props: human advisor + AI advisor

- Update AIAdvisor.jsx dark theme: bg-[#0A111A] cards, white/5 borders, green accent

- The Claude API is already wired — just needs to be rendered

## 4.6 Avatar — Full Screen Page (Low Priority)

Aria Avatar Assistant is great but hidden as a floating button. Make it discoverable:

- Add 'AI Copilot' link in sidebar or a keyboard shortcut hint in the navbar

- Or promote Aria in the Dashboard with a 'Ask Aria' quick-action button

# 5. Remaining Build Plan — Days to Submission (July 9)

| Day | Focus | Tasks | Result |
| --- | --- | --- | --- |
| Day 1 (Today) | Bug fixes | Fix mockData.js (all missing fields), fix XIRR hardcode, fix window.location.href, fix riskProfile undefined | No more broken data |
| Day 2 | Spending + Assessment | Add 3 summary cards to SpendingPage, implement split layout on RiskAssessment | Two pages fully polished |
| Day 3 | AI Chat integration | Wire AIAdvisor.jsx into AdvisorConnect page, update dark theme, test Claude API end-to-end | AI chat live on advisor page |
| Day 4 | Market Insights + Profile | Expand Market Insights content, add Preferences section to UserProfile | All pages fully filled |
| Day 5 | Polish + Mobile | Remove gradient text from dashboard components, fix inconsistent padding, test mobile layout on all pages | Production-ready quality |
| Day 6 | Deploy + Test | Push to GitHub, deploy Vercel (frontend) + Render (backend), test live URL on mobile + desktop | Live demo ready |
| Day 7 (July 9) | PPT + Submit | Create PPT using official IDBI template, submit on Hack2Skill before deadline | Submission done |

# 6. Deployment Checklist

## 6.1 Environment Variables — Critical

Your server/.env has the API key. Make sure these are set in Render dashboard:

# Render (server) environment variables:

ANTHROPIC_API_KEY=your_key_here

PORT=5000

# Vercel (client) environment variables:

VITE_API_URL=https://your-render-url.onrender.com

⚠️ CRITICAL: Update all fetch('http://localhost:5000/...') calls in the frontend to use:

const API_URL = import.meta.env.VITE_API_URL || 'http://localhost:5000';

fetch(`${API_URL}/api/advisor`, ...)

## 6.2 GitHub Cleanup Before Submission

- Remove server/.env from git (add to .gitignore)

- Remove all node_modules from git history

- Add a proper README.md with: project description, setup instructions, live demo link, team details

- Ensure all pages work on the live URL before submitting

## 6.3 Submission Requirements (July 9)

| Required Item | Status | Action Needed |
| --- | --- | --- |
| GitHub Repository | ⚠ Needs cleanup | Remove .env, add README, clean commit history |
| Live Deployment URL | ❌ Not deployed yet | Deploy to Vercel + Render — Day 6 |
| Prototype PPT | ❌ Not started | Use official IDBI template — Day 7 |
| Problem Statement selected | ✅ PS1 chosen | Already done on Hack2Skill |
| Team finalized | ✅ Solo | Already done |

# 7. PPT Slide Plan (Official IDBI Template)

Use exactly the IDBI-provided template. Do not change layout. Fill these slides:

| Slide # | Title | Content |
| --- | --- | --- |
| 1 | Cover | WealthSphere — AI-Powered Digital Wealth Management ¦ PS1 ¦ Kranti Dhanawade ¦ GSMCOE Balewadi |
| 2 | Problem Statement | Fragmented wealth data + inaccessible advisory + no personalised guidance at scale. Quote the official PS1 text. |
| 3 | Solution Overview | WealthSphere: 360° dashboard + Avatar AI (Aria) + Risk profiling + Goal tracking + Market insights |
| 4 | Avatar AI — The Core Feature | Aria — the AI avatar that directly addresses the 'Avatar Based' requirement. Show screenshot + describe voice input + Claude API. |
| 5 | Tech Architecture | React (Vite) → Node.js (Express) → Anthropic Claude API. Show the flow diagram. Mention AWS-ready architecture. |
| 6 | Demo Screenshots | Dashboard, AI Advisor, Risk Assessment (split layout), Goal Tracker — 4 screenshots |
| 7 | Scalability | How mock data maps to real IDBI API endpoints. How Aria scales to all IDBI customers. Mobile-first for IDBI mobile app integration. |
| 8 | Impact & Team | Advisory at bank scale. Reduces cost of human advisors. Increases customer retention. Solo: Kranti Dhanawade, TE, GSMCOE Balewadi. |

# 8. Key Differentiators to Highlight in PPT

- Avatar AI (Aria) — directly addresses the 'Avatar Based' requirement in PS1. Voice input via Web Speech API.

- Real Claude API integration — not a mock chatbot. Actual AI advice with full financial context in system prompt.

- Risk Profile personalisation — quiz result changes AI advisor behaviour (system prompt updates based on Conservative/Moderate/Aggressive)

- Market ticker — live NIFTY/SENSEX data in the header shows real-time financial awareness

- Privacy Mode — banking-grade security feature, one tap hides all ₹ values

- Mobile-ready — sidebar collapses, cards stack, responsive across all breakpoints

- Production-ready architecture — React + Node.js + Claude API mirrors what a real IDBI deployment would use

WealthSphere  |  IDBI Innovate 2026  |  Kranti Dhanawade  |  GSMCOE Balewadi, Pune